QA, Launch & Operations Runbook

Release gates, test cases, monitoring, backups, rollback, and maintenance

Technical Blog Product Package · Planning specification · 15 October 2026

Purpose: define implementation requirements for a separate personal technical blog. P0 means launch blocker; P1 means important soon after launch; P2 means optional enhancement.

# 1. Definition of done

Launch only when the design is implemented, publishing is dependable, private drafts remain private, domain and HTTPS are verified, and recovery has been tested. A polished screenshot is not a release criterion.

# 2. Test matrix

Functional: routes, navigation, article metadata, search, topics, theme toggle, RSS, sitemap and redirects.

Responsive: test at 320, 360, 390, 430, 600, 768, 1024, 1280 and 1440+ CSS px, plus intermediate widths and orientations.

Accessibility: keyboard-only, visible focus, screen-reader smoke test, 200% zoom, reduced motion, contrast and touch targets.

Content: invalid frontmatter fails build; drafts excluded; updated date and canonical URL behave correctly.

Security: secret scan, dependency scan, headers, CSP, preview access and permission review.

Performance: Lighthouse/field metrics where available; image dimensions, JS weight and layout shift.

Recovery: roll back to known-good deployment, restore content export, rehearse token rotation.

# 3. Manual user acceptance tests

Ask people unfamiliar with the site to perform these tasks without coaching. Record where they hesitate; do not explain the interface during the first attempt.

From the homepage, explain what the publication is about in one sentence.

Find an article on a topic and explain why it was selected.

Switch theme, navigate to an article, then return using browser navigation.

Copy a code sample and determine whether the action succeeded.

Search for a phrase with no results and recover to the article index.

Navigate with keyboard only and identify the current focus.

Zoom to 200% and read without losing content.

At phone width, find About and RSS without horizontal page scrolling.

Try to access an unpublished draft through a public URL and verify it is not exposed.

Open a removed article and verify intentional 404/410/redirect behavior.

# 4. Launch checklist

| Gate | Check | Result |
| --- | --- | --- |
| Domain | Registrar lock, renewal, DNS records and recovery route reviewed | Pass / Fail / N/A |
| HTTPS | Valid certificate, HTTP redirect, canonical hostname, no mixed content | Pass / Fail / N/A |
| Accounts | Email, GitHub, registrar and host secured with MFA/passkeys and recovery codes | Pass / Fail / N/A |
| Content | No placeholder text, broken links, private details or unsupported claims | Pass / Fail / N/A |
| Publishing | Draft exclusion verified in all public outputs; publish/unpublish tested | Pass / Fail / N/A |
| CI/CD | Checks pass; production branch protected; secrets unavailable to untrusted PRs | Pass / Fail / N/A |
| Security | Secret/dependency scans reviewed; headers verified; CSP tested and enforced | Pass / Fail / N/A |
| Accessibility | Keyboard, focus, zoom, contrast and screen-reader smoke tests completed | Pass / Fail / N/A |
| Performance | Core Web Vitals plan; images and scripts reviewed | Pass / Fail / N/A |
| Recovery | Rollback and content restoration tested | Pass / Fail / N/A |
| Discovery | RSS, sitemap, robots, canonical URLs and social metadata checked | Pass / Fail / N/A |
| Monitoring | Provider alerts and domain/certificate renewal reminders enabled | Pass / Fail / N/A |

# 5. Monitoring and maintenance cadence

Each release: inspect CI results, preview, smoke tests and deployment status.

Weekly while actively developing: review dependency alerts and fix build failures.

Monthly: check domain renewal, provider notifications, dependency health, broken links and backup freshness.

Quarterly: review account access, OAuth integrations, API tokens, DNS, headers and recovery documentation.

After major changes: repeat relevant threat-model and acceptance checks.

After incidents: rotate affected credentials, document cause, restore from trusted sources and verify controls.

# 6. Rollback procedure

Identify the last known-good deployment or commit.

Pause automated deployments if the pipeline may be causing the issue.

Redeploy the known-good revision through the trusted provider workflow.

Smoke-test homepage, articles, RSS, sitemap, canonical domain, headers and theme control.

If content or credentials leaked, rollback alone is insufficient: remove content, purge caches, rotate credentials and inspect exposure.

Record the failure and add a test/control to prevent recurrence.

# 7. Backup and restore policy

Keep canonical content in version control and maintain an independent backup/export appropriate to publishing frequency.

Export CMS/database content separately if introduced; do not assume it is in Git.

Back up reconstructable configuration, but never put secrets in an unencrypted backup.

Test restoration into a clean environment quarterly or after a major platform change.

Define retention and deletion so sensitive drafts do not persist indefinitely without a reason.

# 8. Release metrics

Build success rate and failed deploy count.

Time from approved draft to publication.

Broken internal links and missing metadata.

Core Web Vitals field data once traffic is sufficient.

Security alerts by severity and age.

Backup age and last successful restore test.

Accessibility issues found and resolved.

# 9. Release record template

For every production release, record date/time, commit or release identifier, author, summary, checks passed, known limitations, rollback target and follow-up action. Keep the record lightweight enough to maintain.

# 10. Final launch principle

Ship a small, secure, well-tested publication first. Add features only when they solve a demonstrated reader or author problem. Every dependency, external script, endpoint, CMS integration or upload feature must justify its security and maintenance cost.

# 11. References

WCAG 2.2: https://www.w3.org/TR/WCAG22/

OWASP ASVS: https://owasp.org/www-project-application-security-verification-standard/

Core Web Vitals: https://web.dev/articles/vitals

Astro: https://docs.astro.build/

Cloudflare Pages: https://developers.cloudflare.com/pages/

Vercel deployments: https://vercel.com/docs/deployments